Progress Report

- Increment 1 -

Group #22

# Team Members

Chris Ferrer: CardsChris89 – caf22i

William Merrix: Flowervillain18 – whm22a

Nicholas Brion: Bakingfrenchie - nbp22c

Annie Sardouk: AnnieSardouk – as23l

Caleb Sbani: Caleb-sbani – ccs22g

- Project Title and Description

Project: Seasons

Puzzle game that utilizes player movements to change the state of the environment to change the “season” of the game.

- Accomplishments and overall project status during this increment

Tutorial Level

New Sprites

Base UI

More base logic for game components

- Challenges, changes in the plan and scope of the project and things that went wrong during this increment

- looking at switching from using any C++ to just solely using GDscript

- Team Member Contribution for this increment

  - Progress report – caleb

  - Issue Tracker – caleb

  - Level 1 – Annie

  - RD – Nico

  - IT – Chris

  - Tutorial - Will

  - Game Functionality – Annie (basic logic)

- Plans for the next increment

Polishing current levels – Annie, Will, Chris

Graphics – Nico, Caleb, Will

More level Design – All (each person should come up with one additional level)

Level select – Caleb

Settings – Nico

- Stakeholder Communication’
subject: Project: Seasons progress report – first increment

Hello [stakeholder],

We have been hard at work, thank you for your patience with our product. Our team has successfully completed the tutorial, We have it fully functional and ready for early beta testing so that we can make sure standards are up to your liking, as well as more planned levels for the future. The team is progressing smoothly; in the future increment we plan on completing the level 1 as well as introducing and completing other levels. Furthermore, We have updated our plan slightly on the backend to primarily using GDscript as the primary project language. We will update as more things come to fruition. Please don’t hesitate to reach out with any questions, comments, or concerns.

Thank you,
--Team 22

- Link to video